Publishing Battleplan and Yafie

Under your own name  ·  As of October 9, 2026

You can publish both apps under your own name for about $158 the first year and about $129 a year after that, plus Firebase usage of roughly $0–3 a month until many teams use Battleplan. One individual Apple Developer membership covers Battleplan for iPhone and Yafie for Mac. One personal Google Play account covers Battleplan for Android.

The order is website and web app first, then iPhone, then Android, all from one Flutter codebase. Firebase hosts the site and runs the backend, and the domain lives at Cloudflare. The slowest steps are a live website with privacy, terms, support and account-deletion pages, which Apple, Google and Meta all check, and Google Play's closed test. A personal account can't publish until 12 testers have stayed opted in for 14 days in a row.

Publishing as an individual puts your legal name on both stores, and with no LLC you're personally liable for the apps. If you form or reinstate an LLC later, both stores upgrade the account in place and keep the apps (section 8).

# 1. Setup checklist

Do these in order. Everything under “Now” is free and unblocks the rest.

## Now (free)

- Use your exact legal name wherever you enroll, as it appears on your driver's license or passport, with no nickname or business name. Apple shows it as the seller, and Google Play shows it on the app's page.

- Secure your personal Gmail: it will own Firebase, Google Play, Cloudflare and Resend, so check that 2-Step Verification is on and your recovery phone and email are current.

- Create a Battleplan vault in the family 1Password for every login, key file and recovery code.

## Phase 1 · Website and web app

- getbattleplan.app is registered at Cloudflare under your Gmail (done October 2026).

- Turn on Cloudflare Email Routing and create support@ and privacy@, both forwarding to your Gmail.

- Create Firebase projects battleplan-dev (free plan) and battleplan-prod (Blaze plan) with your Gmail. Optionally add a second Google account you control as an owner, so losing one account can't lock you out.

- On battleplan-prod, set budget alerts at $5, $25, $50 and $100 a month.

- Connect getbattleplan.app to Firebase Hosting, which issues the HTTPS certificate for free.

- Publish the required pages as plain HTML (section 4).

- Set up Resend to send from noreply@getbattleplan.app, and add its SPF and DKIM records plus a DMARC record in Cloudflare.

- Send Firebase's sign-in and password-reset emails from noreply@getbattleplan.app.

- Set up Google sign-in's consent screen: app name, battleplan-help@googlegroups.com as the support email (already created), homepage and privacy link.

- Create the Meta app for Facebook sign-in, add the privacy, terms and data-deletion URLs, and switch it to Live.

- Register a DMCA agent with the US Copyright Office ($6) before the public can upload photos or files. As an individual, the Office's public directory then lists your name and street address; only the agent's own address may be a P.O. box.

- Launch the web app.

## Phase 2 · iPhone

- Enroll in the Apple Developer Program as an individual ($99 a year) with your own Apple Account. Pay with a card in your name, or Apple asks for a photo ID and approval slows down. No D-U-N-S number or website is needed.

- Create the app ID, the push notification key and the Sign in with Apple key, and add them to Firebase. Each key file downloads only once, so save it to 1Password right away.

- Register getbattleplan.app and noreply@ for Sign in with Apple's private email relay, so mail reaches people who hide their address.

- Publish apple-app-site-association on the site so invite links open the app.

- Beta test with TestFlight (free).

- Fill in the App Store listing and forms (section 5).

- Declare EU trader status in App Store Connect; Apple requires it even if you skip the EU. A trader's address, phone and email appear on EU product pages, though an individual may show a P.O. box instead of a home address. A free app with no business behind it may qualify as non-trader, which shows nothing; revisit if Battleplan starts charging.

- Submit for review with a demo account.

## Yafie (any time after Apple enrollment)

- Create Developer ID Application and Developer ID Installer certificates. Only the membership's Account Holder can, and they now expire after one year, so renew them annually.

- Turn on the hardened runtime, then sign, notarize and staple each release in the GitHub workflow.

- Remove the “Open Anyway” steps from Yafie's README.

- Warn users that after the first signed build, macOS asks once more for Accessibility and Screen Recording. Updates keep working, because the updater checks for a valid signature, not a specific one.

## Phase 3 · Android

- Create a Google Play Console personal account ($25 once) with your Gmail. Google verifies your legal name and address, and you confirm a physical Android phone (Android 10 or later) with the Play Console app. Google Play then shows your legal name, your country and a developer email; use support@getbattleplan.app for it, not your Gmail.

- Publish assetlinks.json on the site so invite links open the app.

- Fill in the Play listing and App content forms (section 5).

- Run a closed test with at least 12 testers who stay opted in for 14 days in a row; testers who leave early don't count. Then apply for production access, which Google usually reviews within a week. Android users on your team can be the testers.

- Submit for review.

# 2. Risks that get an app rejected or removed

Check each before you submit. The rule behind each risk is in parentheses.

## Both stores

- No in-app account deletion (Apple 5.1.1(v); Google Play account deletion policy). Add Settings → Delete account, plus the web deletion page.

- Chat, photos or files without safety tools (Apple 1.2; Google Play UGC policy). Users accept terms that ban abuse before posting, can report content and block users, and can reach you. Someone must act on reports.

- Missing, broken or mismatched privacy policy (Apple 5.1.1(i); Google User Data policy). Link it in the store listing and inside the app, and keep it matching what the app collects.

- Privacy answers that don't match the app (Apple App Privacy; Google Data safety). Declare every data type, including what the Firebase SDKs collect.

- Reviewers can't get in (Apple 2.1; Google app access). Battleplan is invite-only, so give them a demo account already on a sample team.

- Crashes, placeholder text or “beta” labels (Apple 2.1). Test the release build on real phones first.

- Charging for digital features outside store billing (Apple 3.1.1; Google Payments policy). If teams ever pay inside the app for features, use in-app purchase. In the US, Apple now also allows a link to pay on the web.

- Looking like a kids' app. Accounts are for adults, who manage youth players. Keep sign-up 18+, set Google's target audience to adults, and never market to children, or Kids and Families rules apply.

- Name or logo conflicts (Apple 5.2; Google intellectual property policy). Another software company already uses “Battleplan”, so run a trademark search first.

- Outdated build tools. Apple has required Xcode 26 and the iOS 26 SDK since April 28, 2026. Google has required new apps and updates to target Android 16 (API 36) since August 31, 2026. Both requirements rise every year.

- A lapsed Apple membership. Battleplan leaves the App Store, and Yafie can't get new certificates. Copies already installed keep running.

## Apple only

- Google or Facebook sign-in without a private alternative (4.8). Offer Sign in with Apple, which meets the rule, everywhere the others appear.

- An app that's just the website (4.2). Since the website ships first, give the iPhone app native value: push notifications, offline use, calendar and photos.

- Mentioning Android in App Store text or screenshots (2.3.10).

- Missing privacy-manifest reasons (upload error ITMS-91053). Declare the app's own required-reason APIs; Flutter and Firebase ship theirs.

- No EU trader status. Apple requires every developer to declare one, and has pulled undeclared apps from EU storefronts since February 2025.

## Google only

- Broad photo access instead of the system photo picker (Google Play Photo and Video Permissions policy).

- Account details that don't match your ID. Google checks your legal name and address, and mismatches stall verification.

- Production access refused (Google Play testing requirement for new personal accounts). Recruit a few more than 12 testers in case some leave, and note what they report: the application asks what the test found.

## Yafie

- The Mac App Store is not an option as built (Apple 2.4.5). Yafie edits sudoers for the lid-closed feature and updates itself. Keep it a Developer ID download.

- Notarization fails without the hardened runtime and a secure timestamp. Set both in the release workflow.

# 3. Accounts and email addresses

A new domain has no email. Cloudflare Email Routing forwards any address to your Gmail for free. It only receives; sending goes through Resend.

| Account or address | Setup | Used for | Cost |
| --- | --- | --- | --- |
| Your personal Gmail | Existing | Owns Cloudflare, Firebase, Google Play and Resend, and receives the forwarded addresses below. | $0 |
| battleplan-help@googlegroups.com | Google Group (created) | Support email on Google's sign-in screen, so your Gmail stays private | $0 |
| Your own Apple Account | Existing | Apple Developer Program, as an individual | $0 |
| support@getbattleplan.app | Forwards to your Gmail | Support page, store listings and user questions | $0 |
| privacy@getbattleplan.app | Forwards to your Gmail | Privacy policy contact, deletion requests and DMCA notices | $0 |
| noreply@getbattleplan.app | Sends through Resend | Invites, sign-in links and password resets | $0 up to 3,000 a month |
| Your Facebook account | Existing | Meta for Developers, to set up Facebook sign-in | $0 |

To reply as support@ from Gmail, add it under Gmail's “Send mail as” using Resend's SMTP server, at no cost. A full mailbox on Google Workspace costs $7 per user per month on an annual plan.

# 4. Website: required pages and features

Only the web app is dynamic; everything else is a static page. Put the legal pages in plain HTML, not inside the Flutter web app. Flutter's web renderer draws text on a canvas that search engines and automated policy checks can't read reliably.

| Page or feature | What it does | Required by |
| --- | --- | --- |
| Home page | Says what Battleplan is and who makes it, with contact details | Google sign-in's consent screen. Individual store accounts don't require one. |
| /privacy | Privacy policy | Apple, Google Play, Meta, Google sign-in |
| /terms | Rules for chat, photos and files; liability limits | Google UGC policy; Meta (to go Live); Apple 1.2 in practice |
| /support | Contact email and help | Apple's required support URL |
| /delete-account | How to delete an account and its data without the app, linking to the web app's Delete account screen | Google Play; Meta data deletion |
| /.well-known/apple-app-site-association | Invite links open the iPhone app | iOS Universal Links |
| /.well-known/assetlinks.json | Invite links open the Android app | Android App Links |
| HTTPS | Encrypts the site | Free on Firebase Hosting |
| Web app | The first release of Battleplan | Your plan |
| /yafie (optional) | Points to the GitHub download | Nothing |

No store requires accounts, forms or payments on the website itself.

# 5. Documents and store forms you provide

Drafting the legal documents from templates costs nothing; a lawyer's review is optional.

- Privacy Policy: names you as the operator; covers account data, youth player names and photos entered by guardians, messages, photos and files, Firebase and Resend as processors, retention, deletion and contact.

- Terms of Use: bans abuse and illegal content, requires acceptance before posting, limits liability, and names the governing state's law. Apple's standard license covers the App Store download unless you supply your own.

- Community guidelines: can be a section of the Terms.

- Copyright (DMCA) notice: names the registered agent and how to send takedown notices.

- App Store Connect: App Privacy answers, age rating, export compliance (HTTPS only is exempt), content rights, EU trader status, and review notes with the demo account. The listing needs a name, subtitle, description, keywords, screenshots, and support and privacy URLs.

- Google Play Console: Data safety (with the deletion URL), content rating, target audience (adults), ads (none), app access (demo account) and EU trader status. The listing needs a title, short and full descriptions, an icon, a feature graphic, screenshots and the privacy URL.

- Meta app settings: privacy policy, terms and data deletion URLs, contact email, icon, category and app purpose.

- Yafie: nothing. Developer ID downloads need no listing or policy pages.

# 6. Domain and hosting: Cloudflare, not AWS

Register the domain at Cloudflare and host the site on Firebase Hosting. AWS Route 53 works, but battleplan.team costs $40 a year there instead of $28.20, DNS adds $6 a year, and there is no simple email forwarding.

| Item | Cloudflare | AWS Route 53 |
| --- | --- | --- |
| battleplan.team, per year | $28.20 (at cost) | $40 (since July 1, 2026) |
| .com, per year | $10.46 (at cost) | $16 |
| DNS | Free | $0.50 a month per domain, plus query fees |
| Email forwarding | Free (Email Routing) | Not built in: needs SES, S3 and Lambda. AWS's WorkMail mailboxes end March 31, 2027. |
| Works with Firebase Hosting | Yes | Yes |

Choose AWS only if you already run other systems there. Either way, Firebase Hosting serves the site.

# 7. Costs

| Item | One time | Per year | Needed for |
| --- | --- | --- | --- |
| Domain: battleplan.team at Cloudflare | — | $28.20 | Website |
| DNS, HTTPS and email forwarding | — | $0 | Website |
| Firebase: hosting, database, sign-in, functions | — | ≈ $0–36 (≈ $0–3 a month for 1–10 teams) | Website onward |
| Resend email sending | — | $0 (free tier) | Website |
| DMCA agent registration | $6, renewed every 3 years | — | Before public uploads |
| Apple Developer Program (Battleplan iPhone + Yafie) | — | $99 | iPhone, Yafie |
| Google Play Console | $25 | — | Android |
| Xcode, Android Studio, Flutter, TestFlight, Meta for Developers | $0 | $0 | Everything |
| Legal documents from templates | $0 | — | Website |
| Total | ≈ $31 | ≈ $127 + Firebase | First year ≈ $158 |

Later years run about $129, with the DMCA renewal spread out. Firebase grows with use: about $15–35 a month at 100 active teams (Battleplan architecture doc, section 10). Optional extras: a .com instead of .team saves about $18 a year; a Workspace mailbox is $7 per user per month on an annual plan.

# 8. Moving to an LLC later

Starting as an individual doesn't lock you in. If you form an LLC, or reinstate Battle Baseball LLC if your state allows it, both stores upgrade the account in place, so the apps, reviews and app IDs stay put. Each store needs the LLC's free D-U-N-S number first, which takes about 1–2 weeks.

- Apple: ask Apple to change the membership from individual to organization. You must be a founder of the LLC, and Apple may ask for business documents. Developers report that the Team ID stays the same, so Sign in with Apple accounts keep working. One developer reported uploads blocked for more than two weeks during the change, so do it between releases, and check afterward that the seller name changed.

- Google Play: in Play Console, open Developer account → About you → Change account type. It needs the D-U-N-S number and a verified website for the LLC, and it can't be undone. Wait 72 hours before submitting new apps.

- Everything else belongs to your Gmail rather than a legal entity, so Firebase, Cloudflare, Resend and the domain carry over unchanged. If the LLC should have its own Google account, Firebase takes new owners any time, and Play Console can transfer ownership to it after a 7-day hold. Update the privacy policy and terms to name the LLC, and amend the DMCA designation ($6).

# Sources

- Apple: enrollment requirements, D-U-N-S numbers, App Review Guidelines, upcoming requirements, EU trader rules, private email relay, Developer ID, Developer ID certificate renewal, moving Sign in with Apple users, membership upgrade

- Google Play: registration fee, account types, developer info shown, personal-account testing rule, account deletion, user-generated content, photo and video permissions, target API level, device verification, changing account type, ownership transfer

- Google sign-in: support email rules

- Firebase: pricing. Battleplan's own cost model is in docs/ARCHITECTURE.md, section 10.

- Email: Resend pricing, Resend SMTP, Cloudflare Email Routing, Google Workspace pricing

- Domains: Cloudflare Registrar, Cloudflare prices by TLD (a third-party list), Route 53 pricing, Route 53 domain prices, AWS WorkMail

- Legal: US Copyright Office DMCA directory FAQ

- Meta: data deletion callback, basic settings

Prices and rules checked October 9, 2026. Domain availability comes from registry lookups on the same day.